11/28/2023

Backlog:

| Work Items  in priority order | Complexity Level  1 - 5  so we can give work based on experience | Effort Points  1 - 1 hours ratio | Due Date  Internal - For dev | Due Date  External - For Client |
| --- | --- | --- | --- | --- |
| 1. Milestone 2 – Network Diagram | 4 | 20 | Dec 10 | Dec 11 |
| 1. Milestone 2 – Security Library | 4 | 40 | Dec 10 | Dec 11 |
| 1. Milestone 2 – User Management Library | 4 | 60 | Dec 10 | Dec 11 |
| 1. BRD Redrafting for approval | 3 | 10 | Dec 20 | Jan 1 |

Note:

Milestone 2 work item estimates are proportionate to the amount of points each represents.

**Developer sign-off:**

* AH
* KF
* JP
* AN
* KN
* PT